Smart-Attend

Mobile Attendance Application

SDLC Assignment  |  Release Manager Roleplay

| Course | SDLC & DevOps Fundamentals |
| --- | --- |
| Project | Smart-Attend Mobile App |
| Role | Junior Project Manager |
| Submission Date | 14 March 2026 |

# Task 1: Waterfall Failure Analysis

The Waterfall model follows a strict sequential process: Requirements → Design → Development → Testing → Deployment. Once a phase is completed, returning to it is extremely costly and disruptive. When the Dean introduced the Biometric (Face ID) requirement midway through development, this rigidity caused a project crisis for three specific reasons:

## Reason 1: Rigidity — Inability to Revisit Requirements

In the Waterfall model, the Requirements Phase is completed and signed off before any development begins. This creates a frozen baseline known as the "Requirements Specification Document." When the Dean added the Biometric verification requirement after development had already started, the project team had no formal mechanism to go back and revise the requirements.

Practical Impact on Smart-Attend:

- The original architecture was designed solely for Geo-fencing (GPS-based location detection).

- Integrating Face ID required new hardware permissions (camera access), new APIs (e.g., Apple Face ID SDK, Android BiometricPrompt API), and entirely new data flows for storing and matching facial data.

- Since the design phase was already complete, none of these were accounted for in the system architecture.

- The team would need to restart the Requirements and Design phases — effectively wasting weeks of completed work.

In Waterfall, the only way to handle this was to raise a formal "Change Request," which triggers a cascade of re-approvals, re-design, and re-development — an expensive and time-consuming process not suited for a fast-moving startup project.

## Reason 2: Cost of Change — High Expenses & Delays from Mid-Cycle Changes

One of the most well-documented weaknesses of Waterfall is that the cost of making changes grows exponentially the later they are introduced in the development cycle. This is sometimes illustrated by the "1-10-100 Rule": a change that costs 1 unit in the requirements phase costs 10 units in development and 100 units in testing or deployment.

Practical Impact on Smart-Attend:

- The UI/UX team had already completed wireframes and screen designs without any biometric flow — all of this needed to be scrapped and redesigned from scratch.

- Backend developers had built the authentication module assuming only university ID login. This entire module required restructuring to incorporate biometric data pipelines, privacy compliance (e.g., GDPR/PDPA for biometric storage), and fallback mechanisms.

- The database schema had been finalized without a table for face-recognition templates or audit logs — schema migration in an already-built system is risky and time-consuming.

- The project timeline (originally planned as a 6-month Waterfall cycle) would need to be extended by an estimated 4–6 additional weeks just to accommodate this single change.

In a university startup with limited budget and a fixed academic calendar deadline, these cascading costs could have caused the entire project to fail before launch.

## Reason 3: Delayed Testing — Integration Issues Discovered Too Late

In the Waterfall model, the Testing Phase happens only after all development is complete — typically in month 5 or 6 of a 6-month cycle. This means that any integration problems between modules are discovered very late, when they are the hardest and most expensive to fix.

Practical Impact on Smart-Attend:

- The Geo-fencing module and the new Biometric module would be developed separately and only integrated in the final stages. Any incompatibilities (e.g., conflicts in the permission-request flow, battery drain from simultaneous camera + GPS usage, or race conditions in the attendance-marking logic) would only surface during final integration testing.

- Security vulnerabilities in the biometric data handling — such as improper encryption or lack of secure enclave usage — would be caught in the final testing phase, forcing emergency code rewrites under time pressure.

- User Acceptance Testing (UAT) with actual students and teachers could reveal that the Face ID step adds too much friction to the attendance process, but by this point there is no time to iterate on the UX design.

In summary, the Waterfall model's delayed testing approach creates a "Big Bang Integration" problem — everything is tested together at the very end, making it nearly impossible to isolate and fix complex cross-module bugs before the deadline.

# Task 2: The Agile Pivot — Scrum Framework

To handle the Dean's new Biometric requirement without derailing the entire project, we pivot to the Scrum Framework. Scrum allows us to break the project into short, focused cycles called Sprints, get working software into users' hands quickly, and incorporate feedback and new requirements between sprints — exactly what the Waterfall model cannot do.

## Why Scrum Solves the Waterfall Problems

| Waterfall Problem | Scrum Solution | Benefit for Smart-Attend |
| --- | --- | --- |
| Rigidity | Sprint Backlog is revised every 2 weeks at Sprint Planning | Biometric feature added to Product Backlog and prioritized for Sprint 2 |
| Cost of Change | Changes are welcomed between sprints at no extra process overhead | No wasted design docs; architecture evolves incrementally |
| Delayed Testing | Each Sprint includes development AND testing (Definition of Done) | Geo-fencing tested in Sprint 1; Face ID tested in Sprint 2 — bugs caught early |

## Sprint 1 — Minimum Viable Product (MVP)

Duration: 2 Weeks  |  Goal: Build a working, testable version of the core app that real users can interact with.

Focus Areas:

- Basic UI: Login screen, student dashboard, teacher dashboard, attendance confirmation screen.

- User Authentication: Secure login using University ID credentials via the institution's LDAP/SSO system.

- Core Geo-fencing Logic: GPS-based detection of whether a student is within a 10-meter radius of the registered classroom coordinates. Automatic attendance marking upon entry.

- Real-time Attendance List: Teacher-facing view showing present and absent students, updated live.

- Attendance Notification: Push notification to student confirming attendance has been recorded.

Sprint 1 Definition of Done:

- All user stories in the Sprint Backlog are implemented and unit-tested.

- The Geo-fencing logic is tested in a real classroom environment and accurately marks attendance with >95% precision.

- UI is reviewed by at least 3 test users (students + 1 teacher) for usability.

- Code is merged to the main branch via Pull Request and passes all CI/CD pipeline checks.

## Sprint 2 — The Update (Biometric Integration)

Duration: 2 Weeks  |  Goal: Integrate the Face ID verification layer and refine the system based on Sprint 1 feedback.

Focus Areas:

- Biometric Face ID Integration: Implement Apple Face ID (iOS) and Android BiometricPrompt API for secondary verification after Geo-fencing marks attendance.

- Anti-Proxy Logic: The system only finalizes attendance when both conditions are met: (1) Student is within geo-fence AND (2) Face ID verification succeeds.

- Privacy & Security Compliance: Biometric data is processed on-device using the secure enclave — no facial templates are transmitted to or stored on the server.

- Reporting Dashboard Refinement: Based on Sprint 1 teacher feedback, enhance the dashboard with weekly attendance summaries, export to CSV, and filter by course or date.

- Admin Override Feature: Allow designated admins to manually override attendance for documented technical failures.

Sprint 2 Definition of Done:

- Face ID flow tested on both iOS (Face ID) and Android (BiometricPrompt) devices.

- Security audit confirms biometric data never leaves the device.

- End-to-end test: student walks into classroom, geo-fence triggers, Face ID prompts, attendance confirmed.

- All Sprint 1 feedback items addressed and closed in the backlog.

# Task 3: Sprint Backlog

The Sprint 1 Backlog is provided as a separate Excel file (Sprint_Backlog_SmartAttend.xlsx). It contains all user stories, priorities, story point estimates, and status tracking for the Sprint 1 MVP cycle.

Summary of Sprint 1 Backlog Items:

| Task ID | User Story | Priority | Est. Hours | Status |
| --- | --- | --- | --- | --- |
| US01 | As a student, I want to login via university ID so I can access my profile. | High | 4 hrs | To Do |
| US02 | As a teacher, I want to view a real-time list of present students. | High | 6 hrs | To Do |
| US03 | As a system, I want to detect if a student is within 10m of the classroom. | High | 8 hrs | To Do |
| US04 | As a student, I want a notification when my attendance is marked. | Medium | 3 hrs | To Do |
| US05 | As an admin, I want to manually override attendance for technical errors. | Low | 4 hrs | To Do |

Total Estimated Hours for Sprint 1: 25 hours  |  Sprint Capacity: 2-week sprint, 4-person team

# GitHub Repository — README.md

The following content is intended for the README.md file of the GitHub repository (SDLC-Assignment-[YourName]):

## Why CI/CD Is Used to Push Sprint Updates

CI/CD stands for Continuous Integration / Continuous Deployment. It is a DevOps practice that automates the process of building, testing, and deploying software every time a developer pushes new code to the repository.

In the context of the Smart-Attend app and our Scrum-based development workflow, CI/CD serves the following critical purposes:

1. Continuous Integration (CI) — Catching Bugs Early

- Every time a developer pushes code (e.g., completing US03 — the Geo-fencing logic), the CI pipeline automatically runs all unit tests and integration tests.

- This ensures that new Sprint 2 features (like Face ID) do not break existing Sprint 1 features (like Geo-fencing or Login).

- Tools used: GitHub Actions for pipeline automation, Jest/JUnit for automated testing.

2. Continuous Deployment (CD) — Pushing Updates to Students Automatically

- Once all tests pass in the CI stage, the CD pipeline automatically builds the app and pushes the update to the testing environment (internal beta) or production environment (live app).

- For mobile apps, this means pushing OTA (Over-The-Air) updates via platforms like Firebase App Distribution (for beta testers) or triggering a new build submission to the Apple App Store / Google Play Store.

- Students who have the app installed receive the new Sprint update automatically — they do not need to manually download a new version.

3. Enabling Rapid Sprint Releases

- In our 2-week Sprint cycle, at the end of each Sprint, CI/CD allows the team to release a new, working version of Smart-Attend within hours — not days.

- Sprint 1 release includes: Login + Geo-fencing. Sprint 2 release includes: Face ID + Enhanced Dashboard.

- This mirrors real-world apps like WhatsApp or Instagram, which push updates every few weeks using CI/CD pipelines.

4. Quality Gates

- The CI/CD pipeline enforces quality gates: code cannot be merged or deployed if tests fail, code coverage drops below 80%, or security scans detect vulnerabilities in the biometric data handling code.

- This is especially important for the Face ID module, where a security flaw could expose sensitive biometric data.

In summary, CI/CD transforms the end of each Sprint from a manual, error-prone deployment process into a reliable, automated release pipeline — ensuring every student gets the latest version of Smart-Attend reliably and securely after each Sprint.